# 10 — Version Roadmap, QA & Release Gates

Version-by-version build plan, definition of done, test strategy and lock criteria.

CareerOS • Locked planning baseline • 27 September 2026

# 1. Version roadmap

| Version | Scope | Release gate |
| --- | --- | --- |
| V0.1 Foundation | Auth, user/profile, goals, SQL schema, API skeleton, UI shell, Storage, CI/CD. | User signs in and creates a persistent career profile; data survives refresh; authorization works. |
| V0.2 Opportunity Engine | Adapters, normalized schema, search/filter, freshness, dedupe, basic matching. | At least one real permitted source + test fixture source work end-to-end; direct apply URL shown. |
| V0.3 Resume Engine | Import, Resume JSON, Golden Resume, templates, JD extraction, tailoring patches, PDF/DOCX. | User can create a tailored resume without altering master; visual regression passes. |
| V0.4 Career Intelligence | Skills taxonomy, evidence, vectors, learning resources, gap analysis. | Recommendations explain skill/evidence reasons and produce actionable gaps. |
| V0.5 Application OS | Tracker, follow-ups, interview prep, planner, notifications. | Opportunity → tailored resume → application → next task works as one flow. |
| V0.6 Agent Layer | LangGraph orchestrator, tools, permissions, human gates. | Agent can plan/execute approved internal actions without bypassing controls. |
| V1.0 Production | Security hardening, observability, backups, performance, accessibility, documentation. | Release checklist signed off; critical bugs zero; recovery tested. |

# 2. Definition of Done

Feature has requirements and acceptance tests.

API schema documented.

Database migration reviewed.

Authorization tested.

Error/loading/empty states implemented.

Telemetry exists.

Unit + integration tests pass.

AI outputs are schema validated.

External source failures degrade gracefully.

Documentation updated.

Rollback path exists.

# 3. Test pyramid

| Layer | Examples |
| --- | --- |
| Unit | Scoring, normalization, parsers, validators, template mapping. |
| Integration | Auth → API → SQL; opportunity ingestion; resume pipeline. |
| Contract | OpenAPI request/response; source adapter schema. |
| AI evaluation | JD extraction accuracy, unsupported-claim rate, tailoring fidelity. |
| Visual regression | Resume PDFs, key UI screens. |
| E2E | Sign in → profile → opportunity → tailor → export → application. |
| Security | Authorization, uploads, SSRF, prompt injection, secrets. |
| Load | Opportunity search, recommendation queries, rendering queue. |

# 4. AI evaluation metrics

JD field extraction accuracy

Skill normalization precision

Unsupported claim rate

Change acceptance rate

Human correction rate

Recommendation save/apply rate

False-positive recommendation rate

Latency and cost per task

# 5. Resume visual QA

Golden screenshots/PDFs for each template.

Pixel-diff or perceptual diff after renderer changes.

Link click validation.

Font fallback validation.

Page overflow detection.

One-page fit where template is designed for one page.

# 6. Release blockers

Unauthorized data access

Resume content fabrication without a clear warning/approval path

Broken direct application URLs on core opportunities

Silent overwrite of Golden Resume/Profile

Missing provenance for live opportunities

Unrecoverable document-rendering failures

Secrets exposed to browser or logs

# 7. First implementation sprint

Create repository/monorepo and environments.

Create Firebase Auth project and Google provider.

Set up Firebase SQL Connect/Cloud SQL PostgreSQL.

Create schema migration baseline.

Create FastAPI authentication middleware.

Implement user/profile/goal CRUD.

Create Next.js application shell from Stitch references.

Implement first E2E test: sign-in → profile → save.

Add logging, request IDs and error envelope.

Freeze V0.1 schema before adding opportunity ingestion.